## Slide 1: BOUA01 – RANDOM PATIENT Clinical Data Simulator
Project supervisor: matt-mouley bouamrane
Second marker: Alex Coddington
By Karol Groszewski

## Slide 2: Aims and objectives
The aim of this project is to develop random data about patients using real world statistics.
After generating this data about patients various statistics will be displayed using various graphs.
The data is going to be visualised so that this generated data is easier to analyse by the user.
The purpose of this project is to provide users with an application that can be used in research and for teaching purposes.
Due to law real data cannot be used as not everyone has access to it.

## Slide 3: Current state of the project
Most of the statistics have been gathered.
The application is going to be developed using HTML, CSS, JavaScript.
Node.js is going to be used for database management.
Chart.js is going to be used for data visualisation.

## Slide 4: Specification and requirements
Gather various condition data which is separated by age and gender.
Create a database with fields Name, Gender, Age, Postcode, CHI Number and 10 conditions using Node.js.
Generate random data.
Generate graphs when user requests them using Chart.js.

## Slide 5: Next steps
Start implementation.
Gather rest of the statistics.

## Slide 6: evaluation
Evaluation of the project will consist of:
Checking if appropriate statistics has been used to generate data.
Checking if data is valid after generating it.
Checking if data is appropriately visualised.
How user friendly is the design of the graphical user interface.
Checking if appropriate help messages are displayed to improve user friendliness.

## Slide 7: Project plan
26th January – 15th February (3 Weeks)
Implement data visualization of patient’s data using appropriate graphs.
15th February – 22nd February (1 Week)
Software testing.
22nd February – 1st March (1 Week)
Write a Software development chapter for the project report.
1st March – 15th March (2 Weeks)
Write Analytic evaluation chapter for the project report.
15th March – 22nd March (1 Week)
Draft project report submitted.
22nd March – 25th March (3 Days)
Submit the project and the project report.